Team: Group 6 | Week: 5 — Date: August 9th, 2026

Members reporting: Lucya, Gaetan, Nam

1) Done since last stand-up

- Completed the first version of the Software Project Management Plan (SPMP)

- Established a GitHub for the project

- The team agreed on the ADRs that are made available on the GitHub repo

2) Plan for next week

Continue with programming — Lucya, Gaetan, Nam

Improve the documents based on additional feedback — Lucya, Nam

Read up on techniques for critical AI code review — Gaetan

3) Blockers/risks/help needed

- Need professor’s comment on the new SRS v3.2 submission, as well as the SPMP v1.0

- Need to research more on the tech stack

- Time allocation for programming might be a little too tight, considering there are other in-class tasks for each team member (quizzes, discussions, midterms…)

4) Member contributions

Lucya — did: Verified SRS and SPMP · next: help with reviewing AI code, improve the GitHub repo

Gaetan — did: set up GitHub, researching for programming · next: programming, review AI code

Nam — drafted the SPMP v1.0 · next: help with reviewing AI code, improve the GitHub repo

5) Deliverable status

- SPMP v1.0 - in review

- SRS v3.2 - submitted 8/8/2026

6) AI & tools note (brief)

Where AI helped this week: Drafted the SPMP v1.0 document following the IEEE template.

Where we had to verify or correct it: The AI lacked sufficient information about the project. Another problem was that the AI used some documents that were only internal to the team and were never shown to the professor. Additional corrective prompts were needed to edit the descriptions, timeline, risk matrix, and estimations.