Team: Group 6 | Week: 6 — Date: August 16th, 2026

Members reporting: Lucya, Gaetan, Nam

1) Done since last stand-up

- Re-examined the SPMP and made proper edits to reconcile it with the updated SRS

- The team agreed on additional ADRs after examining the tech stack

- Began AI-generated coding and reviewing

2) Plan for next week

Continue with the next waves of AI-generated coding, testing, and code review — Gaetan, Nam

Start working on the first iteration of the Software Quality Assurance Plan (SQAP), the Software Test Plan (STP), and their supporting documents — all

Prepare the slides for the Critical Design Review (CDR) presentation— Lucya

3) Blockers/risks/help needed

- Technical: Safety net for a booking time-out (both the guest and the host finished the meal but either “forgot” to confirm on the web app)

- Risks:

  - The team might have to crunch to complete the SQAP, STP, the CDR, reports, and study for the midterm.

  - AI coding agent might have more failure modes

- We still need comments and suggestions on our SRS v3.2 and SPMP v1.0

4) Member contributions

Lucya — did: Update the SPMP and the related chart · next: Create the presentation for the CDR, help with the SQAP and STP documents with the team

Gaetan — did: AI coding in three waves with reviewing in between waves · next: Finish the last waves before testing and review, work on QA and test documents

Nam — did: Examine and confirm the SPMP for edits, updated ADR status · next: Help with the SQAP, STP, and the CDR as well as with the programming

5) Deliverable status

- SRS v3.2 - In review

- SPMP v1.2 - In review

- GitHub: Programming and reviewing - In progress

6) AI & tools note

- AI was used to generate two waves of code along with the tests.

- Plausible-but-wrong: A booking state transition for rescheduling has incorrect behavior. While the code passed the tests, this behavior is not fit for production. The issue was only identified by cross-referencing the code and the test cases with our requirements.

- Silent security hole: One of the health-check endpoint API routes was not doing input validation originally and was caught in one of the enumeration tests. This issue was fixed in the second wave.

- Ran a lint test for clean and consistent code. Security tests were also run to verify the Argon2id hashing scheme, TLS 1.2+ connection restriction, and rate limiter against brute-force attacks.