Team: Group 6 | Week: 7 — Date: August 25, 2026

Members reporting: Lucya, Gaetan, Nam

1) Done since last stand-up

- Finished the Critical Design Review (CDR) presentation.

- Finished the third wave of AI-generated programming and testing

- Finished the first iteration of the Software Quality Assurance Plan (SQAP) and the Software Test Plan (STP)

2) Plan for next week

Review AI-generated code wave 4 — Gaetan

Research and perform security tests and report — Nam, Gaetan

UI/UX design — Lucya

3) Blockers/risks/help needed

- Need to be mindful of the spec-conformance trap

- Depending on the result of the security tests, more effort might have to be put into patching and documentation.

4) Member contributions

Lucya — did: Prepared presentation with the team. Helped with verifying SQAP and STP. Presented the testing methodology, schedule, and plans · next: UI/UX design research and draft

Gaetan — did: Performed wave 3 of programming and testing. Helped with verifying SQAP, STP, and presentation slides. Presented the updated designs and implementation progress · next: Wave 4 programming and testing

Nam — did: Created the SQAP and STP, prepped the presentation slides for the team. Presented the introduction, recap, and updates since the PDR · next: documents and security testing

5) Deliverable status

- SRS v3.2 - updated and accepted

- SPMP v1.2 -  updated

- CDR - completed, submitted, and presented on August 22

- SQAP - completed, submitted on August 23

- STP - completed, presenting on August 23

6) AI & tools note

Where AI helped this week: AI helped generate the SQAP and STP. AI also helped with the presentation slides

Where we had to verify or correct it: SQAP and STP had to be edited due to hallucinations in the schedule and planning sections. AI also incorrectly assumed that we would do a live demo during the CDR.

Repo: https://github.com/Gaetan-kiingo/homeplate