Team: Group 6 | Week: 8 — Date: August 30, 2026

Members reporting: Lucya, Gaetan, Nam

1) Done since last stand-up

- Finished wave 5 of programming and testing

- Established an interactive prototype running from localhost

- Performed SAST scans and produced the first security report

2) Plan for next week

Code review, adjustments, and patching to the backend, database, and related components — Gaetan, Nam

Redesign UI to be more intuitive and attractive — Lucya

Plan and compose additional documents related to maintenance and project evolution — Nam, Lucya, Gaetan

3) Blockers/risks/help needed

- Semgrep SAST scan raised several warnings. However, the majority are false positives or mechanical/logistic issues that require suppressions rather than fixes.

- UI/UX still needs improvement.

4) Member contributions

Lucya — did: preliminary UI/UX framing and documentation · next: redesign UI, documents

Gaetan — did: Wave 5 of AI-generated code with testing and local deployment · next: maintenance plan

Nam — did: SAST scan using Semgrep and finished a patch, OWASP security review · next: additional security scans and patching

5) Deliverable status

- SAST scan first pass - completed, August 28, 2026

- SAST scan first pass - completed, August 29, 2026

- Security report - completed, submitted August 30, 2026

- Working prototype - in progress

6) AI & tools note

Semgrep flagged 24 issues originally, but Claude was able to identify 16 as false positives. The others were: 6 unpinned GitHub Actions, a missing CSRF middleware, and a missing GCM tag length (patched).

Claude was also useful with setting up the Linux environment for localhost deployment.

Repo link: https://github.com/Gaetan-kiingo/homeplate