Team: Group 6 | Week: 9 — Date: September 6, 2026

Members reporting: Lucya, Gaetan, Nam

1) Done since last stand-up

Progressing with UI/UX improvements and localhost setup

2) Plan for next week

Prepare for the final project presentation, including demonstration and related documents — all

General improvement, including UI/UX, security, and stability — all

3) Blockers/risks/help needed

None

4) Member contributions

Lucya — did: drafting UI/UX improvement plan · next: finalize UI/UX design

Gaetan — did: testing · next: set up environment for demonstration

Nam — did: documentation · next: complete the submission packet

5) Deliverable status

- Final Project Report + Appendices - in progress, to be submitted on September 12, 2026

- Slide deck - in progress, to be presented and submitted on September 12, 2026

- Demo - in review, to be presented on September 12, 2026

6) AI & tools note (brief)

Where AI helped this week: AI presented some key points that the team can use to improve the UI/UX.

Where we had to verify or correct it: The AI inputs are purely opinions, not the truth - a fact that the team keeps in mind and considers with caution. The team used multiple AI platforms (Gemini, Claude, and ChatGPT) and cross-referenced the AI outputs to get an itemized list of feasible improvements for the final product.

Repo: https://github.com/Gaetan-kiingo/homeplate