Team: Group 6 | Week: 3 — Date: July 26, 2026

Members reporting: Lucya (Ju Hsin), Gaetan, Nam

1) Done since last stand-up

- Setup: communication on Discord, file sharing using Google Drive, role assignment

- Project proposal document: the team finished the project proposal, including general project idea, proposed technology, and potential challenges

- Project proposal presentation slides: three slides as a high-level introduction and a UML sequence diagram

- SRS v1.0: completed the first draft of the Software Requirements Specification document.

2) Plan for next week

UI/UX research, provide concept options for the team’s decisions and feedback, assist Nam and Gaetan — Lucya

Adjusting the SRS from version 1.0 to version 2.0 as needed, arrange stand-up meeting(s) with the team — Nam

Research the tech stack and propose a structure diagram as a blueprint for the project — Gaetan

3) Blockers/risks/help needed

The app’s legality and the tech stack still need to be fleshed out before programming begins. The team would also like feedback from Professor M on SRS v1.0.

4) Member contributions

- Lucya — did: co-contributor on concepts, SRS documents, and refined/revised/expanded proposal document · next: UI/UX research and design

- Gaetan — did: primary author on concept, developed core concept with initial proposal document draft · next: SRS v2.0

- Nam — did: co-contributors on concepts, team meeting planning, file setup, proposal slides, SRS documents, and refined/revised/expanded proposal document · next: SRS v2.0

5) Deliverable status

- Project proposal document and presentation slides - completed (submitted on Wednesday)

- SRS v1.0 - in review (submitting on Sunday)

6) AI & tools note (brief)

Claude was used to help generate the UML sequence diagram. Gemini was also used to help brainstorm ideas for the SRS documents.

The UML sequence diagram is used to describe user interactions with the platform. In the first two runs, the diagram produced by Claude was missing the listing meal interaction from the hosts and the booking confirmations before starting a meal. After each of these runs, correction prompts were given, and the third run gave a correct diagram.

Gemini was used to answer quick technical questions for the SRS document. The answers were verified by additional online research without AI help.  

Gemini was used as assistance to offer wording improvements and clarifications to help polish the documents further. No AI tools were used to replace our ideas or writings.