Team: Group 6 | Week: 4 — Date: August 2nd, 2026

Members reporting: Lucya, Gaetan, Nam

1) Done since last stand-up

- Updated the SRS document multiple times, based on the professor’s comments and the team’s analysis

- Completed the Preliminary Design Review (PDR) presentation

- Created additional UML diagrams to assist in the presentation and visualization of the project

- Finished creating a list of ADRs based on the system architecture

2) Plan for next week

Software Project Management Plan (SPMP) first draft — Nam, Gaetan

Start programming — Gaetan, Nam

UI/UX - user flow creation based on new SRS and feedback — Lucya

3) Blockers/risks/help needed

- Need feedback from Professor M on the updated SRS.

- The team might need to revisit the existing UML diagrams based on the feedback and ADRs

- Need to research the tech stack further before programming

4) Member contributions

Lucya — did: presentation slides for the PDR, draft plan for user flow UI/UX · next: continue UI/UX plan

Gaetan — did: updated the SRS document to version 3.2 · next: start with programming, help with drafting the SPMP document

Nam — did: verified the AI output, analysis, and updates; completed the list of ADRs · next: draft the first SPMP document, help with programming

5) Deliverable status

Preliminary Design Review - Submitted, presented on Saturday, August 1st, 2026

Updated SRS - In review

6) AI & tools note (brief)

Where AI helped this week: Edited the SRS, specifically including missing FRs, NFRs, the required IEEE fields, and diagrams. Analyzed the SRS to identify the main drivers, sorted by weight. Developed drafts of several UML diagrams.

Where we had to verify or correct it: UML diagram drafts were missing components and interactions listed in the SRS. These drafts were also unclear due to the arrangement of the chart's components.